ACTIVITY 1 WORKSHEET

Screen and Select the HarbourHub Pilot

Effective Project Management for Small Projects  ·  TGS-2020505545  ·  Topic 1  ·  LO1  ·  35 minutes

| TEAM MEMBERS ____________________________________ | DATE ____________________________________ |
| --- | --- |
| TOOL Small Project Screening, Multi-Criteria Selection and Cost-Benefit Analysis | ACTIVITY FOLDER activities/activity-01-*/ |

THE SITUATION HarbourHub Fresh has three competing improvement ideas: click-and-collect, a loyalty app, and a warehouse automation study. Only one can be funded this quarter. The sponsor needs a transparent selection decision and evidence that the selected work fits the small-project profile.

Record your team's output below.

1.  Small-project screen

2.  Weighted criteria and rationale

3.  Cost-benefit downside

4.  Selected option

5.  Rejected-option rationale

6.  Gate recommendation

SELF-CHECK BEFORE YOU FINISH

☐   The selected option satisfies every small-project criterion, the weighted score reconciles, the financial downside is visible and the recommendation states a clear gate decision.

☐   All calculations reconcile to the supplied data and approved constraints.

☐   Every team member can explain the recommendation and trade-off.

☐   Completed editable tools or exports are saved in this folder.