ACTIVITY 12 WORKSHEET

Accept, Handover and Close the Project

Effective Project Management for Small Projects  ·  TGS-2020505545  ·  Topic 7  ·  LO7  ·  35 minutes

| TEAM MEMBERS ____________________________________ | DATE ____________________________________ |
| --- | --- |
| TOOL Acceptance, Handover, Closure and Benefits Tracker plus Retrospective | ACTIVITY FOLDER activities/activity-12-*/ |

THE SITUATION All three outlets are live, but final payment is requested before complete acceptance evidence, support ownership, training records and unresolved-item decisions are consolidated. Benefits will continue after project closure.

Record your team's output below.

1.  Acceptance trace

2.  Handover ownership

3.  Training and knowledge transfer

4.  Open-item disposition

5.  Contract closeout

6.  Lessons and owners

7.  Benefits measures and dates

8.  Closure decision

SELF-CHECK BEFORE YOU FINISH

☐   Acceptance is traceable, handover ownership is explicit, open items have formal disposition, contracts and records reconcile, and benefits continue under named operational owners.

☐   All calculations reconcile to the supplied data and approved constraints.

☐   Every team member can explain the recommendation and trade-off.

☐   Completed editable tools or exports are saved in this folder.