ACTIVITY 2 WORKSHEET

Build the Integrated Scope, Schedule and Cost Baseline

Effective Project Management for Small Projects  ·  TGS-2020505545  ·  Topic 2  ·  LO2  ·  120 minutes

| TEAM MEMBERS ____________________________________ | DATE ____________________________________ |
| --- | --- |
| TOOL https://lms-tms.tertiaryinfotech.com/ | ACTIVITY FOLDER activities/activity-02-*/ |

THE SITUATION The sponsor approved the charter with one condition: the three outlets must launch before Lunar New Year trading. You have high-level deliverables but no traceable requirements, work breakdown, dependency logic or time-phased budget. A vendor has proposed a date based only on optimism.

Record your team's output below.

1.  Planning assumptions

2.  Requirements and sources

3.  MoSCoW decision

4.  WBS and 100% rule check

5.  WBS dictionary entries

6.  Dependency logic

7.  Forward/backward-pass results

8.  Critical path and float

9.  Gantt milestones

10.  Basis of estimates

11.  Time-phased cost baseline and reserves

12.  Integration cross-check and repair

SELF-CHECK BEFORE YOU FINISH

☐   Every requirement traces to acceptance evidence and a WBS deliverable; the network produces a defensible critical path; the Gantt fits the five-month limit; and all scheduled work is funded within S$180,000.

☐   All calculations reconcile to the supplied data and approved constraints.

☐   Every team member can explain the recommendation and trade-off.

☐   Completed editable tools or exports are saved in this folder.