ACTIVITY 6 WORKSHEET

Deploy the Team and Resolve the Resource Bottleneck

Effective Project Management for Small Projects  ·  TGS-2020505545  ·  Topic 6  ·  LO6  ·  60 minutes

| TEAM MEMBERS ____________________________________ | DATE ____________________________________ |
| --- | --- |
| TOOL https://alfredang.github.io/scrum/ | ACTIVITY FOLDER activities/activity-06-*/ |

THE SITUATION The test plan needs 22 person-days in the next two weeks, but only 16 are available. The same business analyst is assigned to testing, training materials and vendor clarification. The sponsor refuses a launch delay unless the team proves no lower-cost option exists.

Record your team's output below.

1.  Organisation and escalation map

2.  Available capacity by person and skill

3.  Demand-capacity gap

4.  Constraint

5.  Kanban and WIP limits

6.  Smoothing option

7.  Levelling option

8.  Crashing option

9.  Fast-tracking option

10.  Budget impact

11.  Sponsor recommendation

12.  Team handoff and conflict rules

SELF-CHECK BEFORE YOU FINISH

☐   The plan reconciles named work with actual capacity; the bottleneck is visible; each optimisation option has schedule, cost and risk consequences; and the chosen deployment fits the approved project constraints.

☐   All calculations reconcile to the supplied data and approved constraints.

☐   Every team member can explain the recommendation and trade-off.

☐   Completed editable tools or exports are saved in this folder.